911Bench WP0 Governance Server Enforcement Engine

Implementation and Verification Summary

Date: 2026-03-05

Repository: /Users/bwjinks/Dev/911Bench

1. Scope of This Summary

This document summarizes what was implemented for WP0 (Governance server enforcement engine and standalone test harness), how it was implemented, how a third party can verify it, how it aligns to the Architecture and Governance Test Plan documents, and what remains not yet implemented.

2. Documents Used as Requirements

- 911Bench Architecture v4.0 (2026-03-04), especially Section 3 (Governance server architecture)

- 911Bench Governance Server Standalone Validation Test Plan v1.0 (2026-03-05), especially Sections 4, 5, and 6

3. What Was Implemented

3.1 Governance Engine Core

Implemented under /gov_server:

- enforcement.py: deterministic enforcement pipeline

- policy_loader.py: policy ingestion/validation and obligation checks

- evidence.py: evidence model validation

- predicates.py: built-in/custom predicate evaluation and deterministic transform support

- shims.py: checkpoint shim and plant state shim

- schema_utils.py, errors.py, types.py: support code

Implemented pipeline order (Architecture Section 3.6):

1) Validate

2) Prohibit

3) Bound

4) Freshness (OCC)

5) Escalate (proactive)

6) Checkpoint

7) Execute

8) Audit

3.2 Policy/Fixture Assets

Implemented policy assets in /policies, including exact Section 5.1 policy filenames:

- test_prohibit_basic.yaml

- test_bound_escalate.yaml

- test_bound_clamp.yaml

- test_bound_deny_revert.yaml

- test_checkpoint_conditional.yaml

- test_escalate_proactive.yaml

- test_obligations_missing.yaml

- test_permissive.yaml

- test_restrictive.yaml

- test_full_ecc.yaml

Additional support policy files used for obligation edge coverage:

- test_obligations_a2_checkpoint.yaml

- pre-existing negative fixtures retained and used where relevant

Implemented registries in /registries:

- test_registry.yaml

- test_registry_no_rollback.yaml

- test_registry_a4_with_rollback.yaml

Implemented reusable fixtures:

- /fixtures/proposals/action_proposals.json

- /fixtures/plant_states/plant_states.json

3.3 Standalone Harness and Reporting

Implemented in /tests/harness:

- runner.py: CLI runner for all case files

- assertions.py: assertion engine for expected outcome matching

- artifacts.py: per-test artifact persistence

- test_cases.py: pytest entrypoint scaffold

Implemented outputs:

- tests/results/governance_harness_results.json

- tests/results/governance_harness_summary.csv

- tests/results/governance_harness_report.json

- tests/results/run_<timestamp>/<test_id>/{input.json,outcome.json,trace.json,audit_entry.json,assertion.txt}

3.4 Test Case Corpus

Implemented category case files in /tests/cases:

- operator_precedence_cases.json

- obligation_enforcement_cases.json

- evidence_validation_cases.json

- evidence_predicates_cases.json

- checkpoint_escalation_cases.json

- freshness_occ_cases.json

- policy_comparison_cases.json

Coverage metadata:

- tests/COVERAGE_MATRIX.md

- policies/policy_matrix.json

Current suite size and run result:

- 61 tests executed

- 61 passed

- 0 failed

4. How It Was Implemented

4.1 Engine and Policy Semantics

Implementation follows the deterministic sequencing and short-circuit behavior described in Architecture Section 3.6.

Key semantics implemented include:

- Prohibit dominance behavior

- Bound actions for escalate, clamp, deny_and_revert

- Dual-mode Escalate behavior (reactive/proactive)

- Checkpoint response handling (approved/denied/edited/deferred/timeout)

- OCC freshness validation and conflict signaling

- Mandatory audit step

4.2 Obligation Enforcement (Section 3.5)

Policy validation includes checks for:

- missing_audit_operator

- missing_rollback_or_checkpoint_for_A3

- missing_escalation_for_A4

4.3 Evidence Model

Evidence checks include:

- required category presence

- subtype recognition

- source validity checks

- confidence bounds and nullability constraints

- empty content checks

- unauthorized external data source checks

4.4 Harness Assertions

The assertion module validates:

- decision and denial rule expectations

- checkpoint and escalation invocation expectations

- ordered enforcement trace subset matching

- conflict_detail field expectations

- audit level expectations where applicable

- deterministic replay (normalized comparison)

5. Third-Party Verification Procedure

5.1 Prerequisites

- Python 3.12+

- Repository checked out at /Users/bwjinks/Dev/911Bench (or equivalent)

5.2 Run Command

From repository root, run:

python3 -m tests.harness.runner --root /Users/bwjinks/Dev/911Bench --cases-dir /Users/bwjinks/Dev/911Bench/tests/cases --output-dir /Users/bwjinks/Dev/911Bench/tests/results

5.3 Expected Result

Console summary should report:

- Ran 61 tests: 61 passed, 0 failed

5.4 Artifact Inspection

Review:

- tests/results/governance_harness_results.json (overall result set)

- tests/results/governance_harness_summary.csv (tabular summary)

- tests/results/governance_harness_report.json (category totals, latency percentiles, policy distributions)

- tests/results/run_<timestamp>/... (per-test input/output/trace/audit artifacts)

5.5 Spot Verification Suggestions

- Validate PREC-001 denies at Prohibit with expected rule ID

- Validate OBLIG failures and passes map to intended obligation checks

- Validate CHKPT pathways for approve/deny/edit/defer/timeout

- Validate OCC conflict cases return needs_retry_conflict with conflict detail

- Validate COMP-004 statistical comparison metadata appears in report

6. Alignment to Test Plan

6.1 Section 4 (Categories)

Implemented category files for all seven Section 4 categories.

6.2 Section 5.1 (Policy Files)

Implemented all ten exact policy file names specified in Section 5.1.

6.3 Section 6 (Execution Plan)

The implementation includes the major work items in Section 6.1:

- enforcement engine

- policy loader/validator

- checkpoint shim

- plant state shim

- test harness runner

- policy and fixture authoring

- category test case authoring

- execution and result generation

7. Confirmed Pass/Fail Criteria Values (Section 6.2)

The following values were confirmed from generated artifacts:

7.1 Enforcement Latency

From tests/results/governance_harness_report.json:

- p50: 0.0 ms

- p95: 1.0 ms

- p99: 19.0 ms (approx)

- max: 46 ms

Interpretation:

- The p95 latency criterion (<= 200 ms) is satisfied.

7.2 Deterministic Replay

From tests/results/governance_harness_report.json and governance_harness_results.json:

- tests_marked_deterministic: 52

- deterministic replay failures: 0

Interpretation:

- Deterministic replay criterion is satisfied for all deterministic-flagged tests.

7.3 Policy Comparison Significance (COMP-004)

From tests/results/run_20260305_203741/COMP-004/outcome.json:

- chi_square: 151.51515151515147

- degrees_of_freedom (df): 4

- critical value at alpha=0.05: 9.488

- significant: true

Interpretation:

- chi_square > critical, therefore p < 0.05.

- The policy comparison significance criterion is satisfied.

8. What Was Not Yet Implemented (or Not Yet Completed)

1) Strict pytest execution requirement:

- The test plan calls out pytest as the framework; this environment did not have pytest installed.

- The suite was executed via the harness CLI.

- A pytest scaffold exists but full pytest-based execution in this environment was not performed.

2) Formal external validation/review:

- Although the suite passes, no independent external code audit or conformance certification has been completed.

3) Full production MCP transport integration:

- Out of scope for WP0 by design (standalone direct-Python harness was implemented, consistent with test plan scope).

4) Additional hardening beyond plan minimum:

- CI pipeline wiring for automatic gating has not yet been set up in this repo.

- Packaging/installation automation remains minimal.

9. Current Status

WP0 standalone implementation is operational and reproducible in the repository.

A complete implemented test corpus (61 cases across all Section 4 categories) currently executes cleanly in the harness CLI with detailed artifacts available for third-party review.

All Section 6.2 quantitative criteria requested by the reviewer (latency p95, deterministic replay, and COMP-004 significance) are now explicitly confirmed from output artifacts.